## Slide 1: Smart Stock Inventory Optimization for Retail Stores
Project Progress Report Presented by: Rudrakshi Jaiswal

## Slide 2: Objective
Predict
Predict daily item-level sales for each store
Reduce
Reduce overstock and stockouts
Provide
Provide accurate 30-day demand forecasts
Integrate
Integrate ML model with backend API

## Slide 3: Work Completed So Far
Dataset loaded (4000 rows from DailyFeature model)
Data cleaning and feature selection
Train/validation split successful
XGBoost global model training completed
Prediction endpoint created and working

## Slide 4: Backend API Progress
Created Endpoints:
/api/test/ – basic API check
/api/predict/<store_id>/<item_id>/ – single-day prediction
/predict-30/<store_id>/<item_id>/ – 30-day forecast
Status:
All endpoints tested
JSON output verified
Example result returned successfully
{
"store_id": 60,
"item_id": 75,
"predicted_sales": 129.95
}

## Slide 5: ML Model Progress
Model chosen: XGBoost Regressor
Target variable: sales
Features used:
store_id, item_id
price, onpromotion
day, month, year
lag features
Achieved stable validation results
Forecast for 30 days generated

## Slide 6: Sample Forecast Output
30-Day Forecast Example (Store 60, Item 75):
First day prediction: 129.95
Next 29 days: ~126.00 (stable demand pattern)
Proof: Working output received from API

## Slide 7: Challenges Resolved
Error in Pandas dtype mapping (fixed)
URL routing issue for predict-30 (corrected)
Model feature mismatch resolved
Data imbalance handled using global model

## Slide 8: Current Status Summary
Data pipeline: Complete
ML model: Trained + integrated
Prediction APIs: Working and tested
30-day forecasting: Working
Backend stable

## Slide 9: Next Steps
Build
Build frontend dashboard to display predictions
Add
Add inventory recommendations
Add
Add stockout alerts
Improve
Improve model accuracy with more features
Deploy
Deploy the system on cloud

## Slide 10: Conclusion
Project is on track and has a working prediction engine. Model + API integration is successfully completed.